individual STATEMENT OF WORK (iSOW 8 to MSOW)

between

Accenture LLP (Accenture)

and

National football league (Client)

The objective of this Individual Statement of Work (“ISOW”) dated February 25,2026 (the “ISOW Effective Date”) is entered into by and between by Accenture LLP, (together with its subsidiaries and Affiliates “Accenture” or “Consultant”) for the National Football League (“Client” or the “NFL”), (hereinafter, individually, a “Party” and collectively the “Parties”), and is governed by the Master Consulting Agreement (the “Agreement”) between Accenture LLP and the NFL with an Effective Date of June 28, 2021 and a related Amendment dated May 31st 2023, and the Master Statement of Work, effective June 15, 2024 (“MSOW”) entered into between the NFL and Accenture. This ISOW describes the Services Consultant will provide to the NFL and any Fees related to Consultant’s performance of the Services.

WITNESSETH

NOW, THEREFORE, IN CONSIDERATION of the mutual promises contained here, the receipt and sufficiency of which are hereby acknowledged, the Parties agree as follows:

# effect of ISOW

This ISOW is subject to the terms and conditions set forth in the Agreement and the MSOW. Capitalized terms not otherwise defined herein shall have the meanings given to them in the Agreement or the MSOW. Unless specifically changed or added herein, all other terms and conditions of the Agreement and the MSOW will remain in full force and effect. In the event of a conflict between the terms of this ISOW and the Agreement or the MSOW, the Agreement shall govern, unless the Parties expressly specify otherwise in this ISOW by identifying with particularity the section and provision of the Agreement or MSOW that the ISOW governs notwithstanding this provision. This ISOW may only be modified by executing a Change Order signed by both Parties referring to the particular provisions to be modified. This ISOW, the Agreement and MSOW, and its validly executed amendments contain the entire agreement regarding the subject matter thereof.

# Support SCOPE

## project

Under this ISOW, Accenture will assist the NFL team with design and development, testing activities related to the Stadium Technology Scorecard Dashboard (“Dashboard”), as further described below. The following visualization will help the NFL Stadium Technology teams better understand existing data sources to gauge venue technology and fan experience as well as highlight potential gaps to improve data capture in the future.

Framework Finalized

Finalize framework for survey and scoring methodology:

- Take existing data sets and apply them to specific fan experience journey points while aligning them to key technology enablers and trends.

- Ability to gauge and augment scoring criteria including weights based on surveys with clubs and key stakeholders.

Survey Design & Support

- ​Develop survey to gather data and insights that can be correlated to business cases.

- Support clubs throughout the survey process and improve survey based on feedback.

Build & Test Dashboard

- ​Develop the Tableau visualization based on the fan experience technology framework.

- Get alignment from NFL stakeholders before approaching clubs with survey results.

- Perform functional testing of the visualization to confirm working features.

- Conduct a demo at the end of the engagement to show the NFL the developed features.

Post Dashboard

- Provide recommendations and frameworks that can be designed and developed in future engagements.

- Provide next steps for developing a more detailed survey and additional insights to discover.

## ISOW term

The term of this ISOW will commence on March 2, 2026, and continue until the Services are completed, and in accordance with the timeline below (the “ISOW Term”)

The ISOW term - Will commence on March 2, 2026. The ISOW term will include the scope outlined herein for up to and including (4) clubs, for which all necessary data must be provided as outlined in the Project Assumptions (Section 5) section(s) below. A time-line for the remaining clubs will be subject to a new agreement and subsequent SOW.

## services

The services to be provided under this ISOW (the “Services”) are as set forth in this Section. Services are to be provided by Consultant only upon the request and direction of the NFL. The Services to be provided may be changed at any time subject to the Change Control Process.

Dashboard Objective

The NFL is interested in determining how it can better improve the fan experience (ticketing, gate, wayfinding, merchandise, concessions food beverage, in game social and experiences) and stadium operations (safety and security, crowd control, food and beverage, merchandise refills, ticket accept, VIP Suite analytics) through associated technologies (network, infra, edge/cloud, data, AI, application) to support today and tomorrow.

Consultant shall provide the following Services and Deliverables as outlined in the below tables, which document the responsibilities for the Project.

Table 1 – Summary of Services

| Item | Work Activity | Description | Deliverables (Section D) |
| --- | --- | --- | --- |
| 1 | Framework Finalized | - Framework Finalize framework to categorize all data input and tie them to fan experience lifecycle, including current state and future technology trends. | A & B |
| 2 | Survey design | - Survey Design Develop a catalog of survey questions designed to gather data and insights that can be correlated to business cases | C |
| 3 | Support data collection & synthesis | - Workshops & On-Going Support Host workshops with clubs understand the kind of information/ data we are looking for them to provide, why we are asking these questions, and to gather feedback on our framework, process, survey, etc. | N/A |
| 4 | Dashboard Development | - Build Dashboard Develop the visualization in tableau to allow for interactive medium for NFL and clubs to view data that is mapped to fan experience. | D |
| 5 | Scoring | - Populate Dashboard Ensure data is populating dashboard correctly, methodology/ framework logic is working correctly, etc. | D |
| 6 | Correlation Analysis | - Correlate Dashboard Data Provide users instructions on how to understand metrics & data displayed through the dashboard and how they can be correlated to Revenue, VOF, etc. | D |
| 7 | Workshops | - Findings and Future Analysis Present findings & next steps | N/A |

## deliverables

The following deliverables (the “Deliverables”) will be produced by Accenture and Client during the ISOW Term:

Table 2 – Summary of Deliverables

|  | Deliverable Name | Format | Description | Primary Responsibility | Secondary Responsibility |
| --- | --- | --- | --- | --- | --- |
| A | Stadium Technology Framework | Document or PPT | Document outline the methodology and framework of how survey data correlates to relevant business cases | Accenture | NFL |
| B | Stadium Technology Framework | Excel | Functional tool to analyze all existing fan experience technology inputs and align them to uniform scoring | Accenture | NFL |
| C | Club Technology Survey | Google Survey | Survey of technology questions that can be shared repeatedly with clubs | Accenture | NFL |
| D | Visualization Tool | Tableau | Visualization of existing data coupled with fan experience scoring criteria across fan journey lifecycle | Accenture | NFL |
| E | Recommended Stadium Technology Visualization Roadmap | PPT | Recommended next steps and indicative roadmap outlining how to accelerate building out data visualization service | Accenture | NFL |

*The party with “Primary” responsibility shall have the obligation of completing that task or Deliverable and directing the party with “Support” responsibility. The party with “Support” responsibility shall assist the party with “Primary” responsibility.

# Support Fees

In consideration for provision of the Services and Deliverables under this ISOW, NFL will pay the below Fee or apply the Fee to the available VIK balance as established by the Promotional Rights Agreement as set out in this section

## FEES

All Services related to the program provided under this ISOW are on a FIXED FEE basis in the total amount of $100,000, which will be invoiced in total on April 27, 2026, upon the delivery of the Recommended Stadium Technology Visualization Roadmap deliverable.

## payments

- Unless otherwise agreed upon by the Parties and specified herein, the Fee may be invoiced, and must be paid, in accordance with the timelines for invoicing and payment as set out herein and in the Agreement.

- Accenture may not invoice, and NFL will not pay, any fees in excess of the Fixed Fee without approval from the NFL. Any Services that are provided without request by NFL will not be charged by Accenture and will not be payable by NFL.

- If applicable, Accenture will be reimbursed for expenses in accordance with the Agreement. Invoices will be sent by the 15th day in the month following the month that work was performed

- The NFL will issue a Purchase Order (“PO”) for this ISOW and any related invoices must reference the assigned PO number.

- Value in Kind (VIK) as documented and governed by the MSOW. VIK can be used in place of payment to Accenture for the services of this ISOW. Should VIK be consumed for a Promotional Rights Agreement year, then payment will occur for the services exceeding the VIK will be made in US Dollars to Accenture. This will be tracked with a tracking tool like an Excel spreadsheet.

# additional terms and conditions

- Any requests mutually determined by the Parties to be outside the scope of the ISOW will be formally estimated in writing by Accenture and approved by the NFL prior to proceeding.

- Accenture support is provided remotely from Accenture’s offices. In the event that onsite travel is required, the travel expenses incurred will follow the provisions of the Agreement.

- Any change to the parameters in this ISOW will require a Change Order, and it will be in accordance to the Change Control Process of the Agreement and the Change Requests Section of this ISOW.

# acceptance CRITERIA

Due to the short timeframe for this project and notwithstanding anything in the Agreement or the MSOW to the contrary, the NFL shall have five business days (5) from the date of each delivery by Accenture under this ISOW (i.e., initial delivery, or any re-delivery after rejection and re-performance) to inspect and test each Deliverable and accept or reject it. The NFL’s failure to reject a Deliverable within this timeframe shall be deemed an acceptance of the Deliverable. All other terms of the Agreement and the MSOW regarding inspection, testing, and acceptance of Deliverables remain unchanged.

# PROJECT ASSUMPTIONS

- The NFL will make appropriate stakeholders from both the League and participating Clubs available for in-person or virtual working sessions, interviews, and reviews as reasonably required to complete the identified Deliverables. Delays in stakeholder availability, cancellations, or limited participation may impact timelines, completeness of analysis, or Deliverable quality. Accenture will document any work planned but not able to be completed and any assumptions made due to unavailable information.

- All data required for the Services will be readily available, provided in a timely manner, and delivered in an acceptable format for analysis and use within the agreed scoring framework and survey methodology. Accenture will not be responsible for extensive data cleansing, normalization, or rationalization beyond light transformation necessary to demonstrate the Dashboard capabilities. Should data not be provided in a timely or usable format, assumptions may be required and delays may be incurred.

- The NFL will provide relevant data inputs, including but not limited to team email surveys tied to stadium infrastructure (e.g., ISP, Wi-Fi, DAS, mobile applications, signage, entry systems) and third-party survey results containing stadium infrastructure specifics (e.g., ISPs, circuit sizes, data types).

- Data provided by the NFL and participating Clubs is assumed to be sufficient to support directional scoring, analysis, and correlation within the Dashboard framework. Available data is expected to reasonably correlate to fan experience, operational, or business outcome indicators without the need for additional modeling, third-party enrichment, or extended rationalization. Insights generated are illustrative and directional only and are not intended to serve as definitive, prescriptive, or investment-grade recommendations.

- The NFL represents that no additional legal, privacy, data protection, or Club-level agreements are required to share the data used for this engagement and that all provided data complies with applicable laws, regulations, and internal NFL policies.

- The NFL will support coordination with Clubs, including international stadiums, to facilitate survey participation, data gathering, and clarification as needed. Once the survey is made live, Accenture will not be responsible for driving response rates, collecting survey submissions, or following up with Clubs.

- Accenture will build the Tableau visualization and supporting assets within the Accenture environment and will leverage Accenture-licensed tools and platforms at its discretion (e.g., Tableau, Alteryx, GenAI tools, cloud services). Migration of any dashboards, tools, or data to NFL systems is out of scope for this ISOW and may be addressed in a future phase under a separate agreement. Post-engagement, the Dashboard will remain in the Accenture environment, and the NFL will have temporary access to the demonstration only.

- The Dashboard and associated visualizations are provided for demonstration purposes only and do not represent a fully functional or production-ready system. Performance, scalability, long-term operability, and commercial use are not guaranteed, and the Dashboard should not be relied upon beyond illustrating potential capabilities. The scoring methodology applied is intended to demonstrate the framework and is expected to be refined in a subsequent phase.

# change requests

Should there be any change to the Services required by the NFL, timeline by the NFL, or the Fee as a result, the Parties will work in good faith to execute a Change Request Form in accordance with the form provided in this ISOW at Appendix 1. A Change Request Form will become effective when signed by both Parties. Until a Change Request Form is executed, the Parties will continue fulfilling their obligations in accordance with this ISOW.

# CONTACTS

# IN WITNESS WHEREOF each of the Parties have caused a counterpart of this ISOW to be duly executed and delivered as of the ISOW Effective Date.

| Client Contact |  |  | Accenture Contact |  |
| --- | --- | --- | --- | --- |
| Name: | Gary Brantley |  | Name: | Jon Wakefield |
| Title: | Senior Vice President, CIO |  | Title: | Principal |
| Address: | 345 Park Ave, New York, NY 10154 |  | Address: | 555 Fayetteville St, Raleigh, NC 27601 |
| Phone Number: |  |  | Phone Number: |  |
| Fax Number: |  |  | Fax Number: |  |
| E-Mail Address: | Gary.brantley@nfl.com |  | E-Mail Address: | Jon.wakefield@accenture.com |

Client: 						Accenture:

Name________________				Name___________________

Date signed___________				Date signed______________

Title_________________				Title_____________________

Appendix 1

Change Request Form

|  | National Football League Change Request Details |
| --- | --- |
| Requestor Name: |  |
| Requestor Title: |  |
| Date Requested: |  |
| NFL Priority: |  |

|  | Change Request Details |
| --- | --- |
| Change Request # |  |
| ISOW #: |  |
| Requested Change in Services: |  |
| Reason for Change in Services: |  |
| Original Date to be provided |  |
| New Date to be provided |  |

|  | Fee |  |  |
| --- | --- | --- | --- |
| Increase/Decrease in Fee (if any): |  |  |  |
|  | Execution: |  |  |
|  | On behalf of National Football League |  |  |
| Name: |  | Title: | Date Signed: |
|  | On behalf of Accenture |  |  |
| Name: |  | Title: | Date Signed: |